Tangi Ambe

COSC 412 Individual Project

Milestone Review

|  |  |  |  |
| --- | --- | --- | --- |
| Milestone | Expected Date of Completion | Actual Date of Completion | Reason Not Met (if applicable): |
| System Test Procedure | 7/23/2021 | 7/22/2021 |  |
| Project Design | 7/10/2021 | 7/10/2021 |  |
| Domain Purchase | 7/10/2021 | 7/15/2021 | Waiting on web hosting purchase |
| Template Installation | 7/10/2021 | 7/15/2021 | Did not install WordPress until DreamHost was purchased on 7/15/2021 |
| Web Host Set Up | 7/10/2021 | 7/15/2021 | Wasn’t sure of prices; still weighing options |
| Plug-In Test | 7/19/2021 | 7/22/2021 | Problems with certain plug-ins crashing site |